## Slide 1
MAPIS — AI Multi-Agent Prompt Injection Shield
Team Number: A1
Student Details:
1. Dodla Nithya Sai – CB.SC.U4AIE23021
2. Vishnu Vardhan – CB.SC.U4AIE23043
3. Sreekar Reddy – CB.SC.U4AIE23049
4. Beena Reddy – CB.SC.U4AIE23065
FIRST REVIEW – B.TECH PROJECT
Supervisor: Professor Sripriyan

## Slide 2
01 | Project Progress Since Zeroth Review
- MAPIS-Bench v1 audited against its source repos (1,693 sessions: AgentDojo + InjecAgent) and extended with BIPIA (1,800 sessions)
- Runtime shield built — 4-tier response, session store, cross-hop provenance, forensic trace, LangGraph tap on every hop, FastAPI + dashboard
- Training data v3 — chunked events, hard negatives, 3 held-out test splits; 26 tests passing
- DeBERTa-v3-small trained and evaluated on held-out data (RTX 3050)
Next: Llama Guard / NeMo comparison → live demo → final report

## Slide 3
02 | Motivation & Problem Statement
Problem: Problem: Indirect prompt injection hides in web pages, documents, tool outputs, or memory — and can spread across agent hops. Defenses that check one message at a time miss it.
Scope: In-scope — indirect (content-borne) prompt injection, multi-agent testbeds, stateful detection, tiered response, forensic logging, and benchmarking. Out-of-scope — direct user jailbreaks, training-time defenses, multimodal injection, and attacks target the MAPIS classifier itself.
Objective 1: Build a multi-agent testbed with FastAPI interception across agent interactions, tool calls, and memory operations.
Objective 2: Construct a labelled benchmark of ≥1,000 multi-hop injection samples across 5 attack classes.
Objective 3: Develop a stateful trust-scoring classifier targeting ≥90% accuracy and ≤5% false-positive rate, with a tiered response layer and improved recall over stateless detection.

## Slide 4
03 | Consolidated Literature Review & Research Gap
Consolidated Literature Review
• Attack Discovery — Greshake et al. (2023) — first demonstrated indirect prompt injection via retrieved content
• Real-World Vulnerability — Liu et al. (2023) HouYi — found injection vulnerabilities in 31/36 real LLM apps
• Benchmarks — InjecAgent (2024) & AgentDojo — 97 tasks, 629 security test cases
• Defenses — Task Shield (2024) & AgentWatcher (2026) — task-alignment and causal-context defenses
Research Gap
Multi-hop stateful detection — Many evaluations focus on individual attack instances; MAPIS focuses on tracking evidence across a chronological agent session.
Cross-agent interception — MAPIS places the security layer around agent interactions and untrusted content rather than relying only on the final model response.
Unified response and traceability — MAPIS combines trust scoring with PASS / FLAG / QUARANTINE / BLOCK decisions and forensic event tracing.

## Slide 5
04 | Finalized System Architecture & Methodology
User Task → Planner → Web → File → Memory → Code → Response
Interception Pipeline
Agent interaction → Context (goal + preceding hops, chunked) → DeBERTa-v3-small + 4 stateful signals → Trust Score → Response decision
Trust Score Contract
0 = Malicious · 1 = Safe
Response Layer
PASS ≥0.75 · FLAG 0.50–0.75 · QUARANTINE 0.25–0.50 · BLOCK <0.25
Untrusted Surfaces Covered
Web content · Documents/files · Tool responses · Memory writes · Inter-agent messages
Design Principle
Every agent handoff is checked independently — not just the final output

## Slide 6
Methodology Stack
LangGraph · FastAPI · PyTorch/HuggingFace · DeBERTa-v3-small · Redis · SQLite · React
Training Pipeline
Causal chunked context → event labeling with hard negatives → train/val/test + held-out splits → fine-tuning → calibration → inference
Key Design Choices
- LangGraph over a linear pipeline — exposes state for cross-hop detection
- DeBERTa-v3-small over LLM-as-judge — real-time speed at every hop
- Causal-only context — no future-hop leakage into evaluation
Next: Llama Guard / NeMo Guardrails comparison · goal-relevance signal ·
threshold tuning · live dashboard demo · final report

## Slide 7
05 | Implementation Status – Prototype / Proof-of-Concept
Component | Status | Evidence
LangGraph 5-agent testbed | DONE | graph.py, testbed.py
FastAPI interception | DONE | /inspect + WebSocket stream
Stateful signals + store | DONE | features.py, store.py
MAPIS-Bench v1 | DONE | 1,693 sessions, audited
Phase 4 training dataset (v3) | DONE | 28,898 chunk records
DeBERTa-v3-small classifier | DONE | BIPIA recall 95%, FPR 0.5%
Four-tier response | DONE | Four tiers + channel block
Forensic logging | DONE | origin-relay-action trace
Full dashboard integration | IN PROGRESS | Dashboard built; demo next
Guardrail benchmarking | IN PROGRESS | Llama Guard / NeMo next

## Slide 8
06 | Experimental Setup & Test Cases
MAPIS-Bench v1
1,693 chronological multi-hop sessions
  1,544 attack
  149 benign
  AgentDojo: 1,132 | InjecAgent: 561
Split: 1,169 train / 242 validation / 282 test
Zero cross-split group leakage
Five attack classes:
  Data Exfiltration — 981
  Financial Manipulation — 63
  Code/Tool Manipulation — 382
  Instruction Override — 82
  Physical Safety Harm — 18
18 unclassified · + BIPIA 1,800 sessions
Phase 4 Event Construction
28,898 chunk records
3,027 malicious · 3,066 safe events
Train/val/test: 3,600/496/468
Labels: 0 = malicious · 1 = safe
Positives: injected chunk only;
hard negatives: adjacent text
Causal context: preceding hops only
Held-out: 529 OOD + 1,000 BIPIA
Classifier Setup
DeBERTa-v3-small
512 tokens · 900-char chunks · batch 4 (×4)
LR 2e-5 · 2 epochs · AdamW
seed 42 · fp16 · RTX 3050 laptop
Validator: PASS, 0 errors
26 unit tests passed

## Slide 9
07 | Results – Quantitative Performance
MAPIS Detector — DeBERTa-v3-small (stateful)
Held-out evaluation, event level (trust < 0.5)
Test (468 events) Recall 100% · FPR 1.6%
Unseen templates (529) Recall 100% · FPR 0.8%
Unseen dataset: BIPIA (1,000) Recall 95.0% · FPR 0.5%
BIPIA detail Precision 99.7% · F1 97.3%
Stateless model (BIPIA) Recall 92.7% · FPR 1.0%
Confusion Matrix — BIPIA test
TP 570 · FN 30 · FP 2 · TN 398
Baseline Comparison
Previous heuristic vs MAPIS — MAPIS-Bench v1 test sessions (282)
Heuristic: recall 10.55% · FPR 3.85% | MAPIS: recall 100% · FPR 0% (0 of 26 benign)
Recall: TF-IDF baseline 81.0% → MAPIS 95.0% on BIPIA (FPR 12.0% → 0.5%)

## Slide 10
08 | Results Analysis & Interpretation
Baseline → Learned Detector
Heuristic baseline: precision 96.43% but recall only 10.55% on the 282 v1 test sessions; the trained detector catches all 256 attacks with 0 of 26 benign flagged.
Accuracy is near ceiling for every model on AgentDojo / InjecAgent (TF-IDF also ≈99–100%); the unseen BIPIA dataset is the discriminating test (Slide 9).
Dataset Design
Localized chunk labels and adjacent clean text as hard negatives prevent shortcut learning.
Causal context uses preceding hops only, preventing future-information leakage.
Session context (goal + preceding hops) lifts BIPIA recall from 92.7% to 95.0%; provenance tracking catches decomposed attacks (100% vs 0%, synthetic set).
Training combines AgentDojo + InjecAgent + BIPIA; BIPIA test contexts and attack categories were never seen.
Open Questions
Weak spot: injections that look like harmless requests (74–85% recall in four BIPIA categories).
Benign test data is small: 26 independent v1 sessions, FPR interval 0–13%.
Next: Llama Guard / NeMo comparison, goal-relevance signal, threshold tuning, live demo.
Response Policy
PASS → FLAG → QUARANTINE → BLOCK
Implemented: ≥0.75 PASS · ≥0.50 FLAG · ≥0.25 QUARANTINE · else BLOCK

## Slide 11
09 | Prototype / Demonstration
Current Demonstrable Prototype
FastAPI /inspect endpoint scans every agent message, tool output and memory operation, logs the verdict and propagation trace, and streams it to the dashboard.
5-agent LangGraph flow (Planner→Web→File→Memory→Code) with the MAPIS tap on every hop (stateful, session-aware)
DeBERTa-v3-small classifier — trained detector plus four stateful signals producing a 0–1 trust score.
React dashboard — trust timeline, alerts, forensic traces and quarantine review via REST/WebSocket.
Demonstration Flow
User Task → Agent Interaction → MAPIS Interception → Context + Classifier → Trust Score → PASS / FLAG / QUARANTINE / BLOCK
Next Phase
The final demonstration will show:
Live blocked-attack run → Forensic Trace on dashboard → Llama Guard / NeMo comparison

## Slide 12
10 | Current Limitations & Technical Challenges
Current Limitations
Agent environment: Web, File, Code and Memory agents are deterministic simulations over a controlled environment; real external tool execution is not integrated.
Runtime integration: interception covers agent messages, tool outputs, memory reads/writes and tool calls in the LangGraph testbed; AutoGen and real tool backends are future work.
Trust calibration: temperature-calibrated on validation (T = 1.29); tier thresholds are defaults (0.75 / 0.50 / 0.25), not yet tuned on a large benign set.
Dataset balance: benign test data is small (26 independent v1 sessions), so FPR intervals are wide (0–13%); v1 has about 10× more attack than benign sessions.
Evaluation scope: harmless-looking injections are the main miss (74–85% recall in four BIPIA categories); the decomposed-attack set is synthetic; Llama Guard / NeMo comparison pending.
Next Steps
Run Llama Guard / NeMo Guardrails on identical events.
Add a goal-relevance signal for harmless-looking injections.
Tune thresholds on a larger benign set.
Live demo with dashboard and forensic trace.
Final report: evaluation write-up and documentation.

## Slide 13
11 | Remaining Work & Completion Plan
Phase / Work Item | Current Status | Next Step
Phase 1 — Literature & Problem | DONE | —
Phase 2 — Testbed + FastAPI Hooks | DONE | Optional: AutoGen adapter, real tool backends
Phase 3 — Attack Dataset + MAPIS-Bench v1 | DONE | Audited vs source repos; BIPIA added
Phase 4 — Trust Model + Fine-Tuning | DONE | Tune thresholds on a larger benign set
Phase 5 — Tiered Response + Forensic Logging | DONE | Show on the live dashboard
Phase 6 — Dashboard + Full Integration | IN PROGRESS | Live demo and telemetry polish
Phase 7 — Guardrail Benchmarking | IN PROGRESS | Llama Guard / NeMo comparison on identical events
Phase 8 — Final Report + Demonstration | FINAL REVIEW | Final evaluation, documentation and live demo

## Slide 14
12 | Project Contribution & Current Achievement
MAPIS-Bench v1 (1,693 sessions, audited vs source repos) + BIPIA (1,800 minimal pairs)
+ 28,898 chunk-level records, hard negatives, 3 held-out test splits
AgentDojo + InjecAgent + BIPIA integrated with full source provenance
Trained DeBERTa-v3-small: 95.0% recall / 0.5% FPR on an unseen dataset
Runtime shield: 4-tier response, session store, provenance, forensic trace
This review: benchmark, dataset, trained detector and runtime shield — done.
Next: Llama Guard / NeMo comparison, live demo, final report.

## Slide 15
13 | Team Contribution & Responsibility
Vishnu Vardhan — Testbed & Orchestration Lead Owns the LangGraph multi-agent testbed, agent-to-agent orchestration, and FastAPI interception middleware.
Nithya Sai — Attack Dataset & Red-Team Lead Owns MAPIS-Bench construction, attack taxonomy, multi-hop attack scenarios, and dataset labelling.
Sreekar Reddy — Detection Model Lead Owns the session-context design and trust-scoring classifier, including model training, feature design, and threshold calibration.
Beena Reddy — Response, Dashboard & Evaluation Lead Owns the tiered response layer, forensic logging, dashboard integration, and benchmark evaluation.
Shared Responsibilities Weekly integration testing, code review, experiment tracking, documentation, and final report preparation across all four members.

## Slide 16
14 | References
FIRST REVIEW • MAPIS • Team A1
[1] Greshake et al., “Not what you've signed up for: Compromising real-world LLM-integrated applications with indirect prompt injection,” AISec '23, 2023.
[2] Liu et al., “Prompt injection attack against LLM-integrated applications,” arXiv:2306.05499, 2023.
[3] Zhan et al., “InjecAgent: Benchmarking indirect prompt injections in tool-integrated LLM agents,” ACL Findings, 2024.
[4] Debenedetti et al., “AgentDojo: A dynamic environment to evaluate prompt injection attacks and defenses,” NeurIPS 2024.
[5] Jia et al., “The Task Shield: Enforcing task alignment to defend against indirect prompt injection,” arXiv:2412.16682, 2024.
[6] Wang et al., “AgentWatcher: A rule-based prompt injection monitor,” arXiv:2604.01194, 2026.
[7] Li & Zhao, “The autonomy tax: Defense training breaks LLM agents,” arXiv:2603.19423, 2026.
[8] Geng et al., “Prompt injection attacks on large language models: A survey,” Computers, Materials & Continua, 2026.
[9] Yi et al., “Benchmarking and defending against indirect prompt injection attacks on large language models,” arXiv:2312.14197, 2023.

## Slide 17
Thank You